PEEKABOOSHADES   |   CUSTOM WINDOW TREATMENTS

Enterprise Digital Platform

Architecture, Engineering & Delivery Blueprint

CONFIDENTIAL   —   DRAFT v3.0 — FOR OWNER & LEGAL REVIEW

An enterprise-grade program definition and technical architecture for the PeekabooShades commerce, operations, partner, finance, analytics and AI platform. Prepared to the standard of a Program Director / Principal Solutions Architect, incorporating the client's two binding mandates — the Shopify/GitHub/Admin Recursive Engineering Module and the Mandatory Recursive Working Model for Every PK Agent — as the requirements baseline.

# Document Control

| Attribute | Detail |
| --- | --- |
| Document title | PeekabooShades Enterprise Digital Platform — Architecture, Engineering & Delivery Blueprint |
| Classification | Confidential — Internal & Advisors |
| Status | Draft v3.0 — For Owner & Legal Review. Not approved for execution. No build activity is authorized by this document. |
| Prepared by | Delivery Team (Program Director / Principal Solutions Architect role) |
| Requirements baseline | (1) “Mandatory Shopify, GitHub, Admin-Portal and Recursive Engineering Module” (21 sections); (2) “Mandatory Recursive Working Model for Every PK Agent” (23 sections). Traced in §6. |
| Related artifacts | Repo ai-ops/: customer-journey.md · 17 agent specs · 8 skill specs · audit/defect-backlog.md |

#### Version History

| Version | Date | Summary of change | Author |
| --- | --- | --- | --- |
| 0.1 | Prior | Initial capability outline | Delivery Team |
| 1.0 / 1.1 | Prior | First full blueprint; added two-program detailed plan | Delivery Team |
| 2.0 | Prior | Rebuilt to enterprise PM standard: governance, RTM, RAID, milestones, test/deploy/monitor plans | Delivery Team |
| 3.0 | Current | Native Word formatting (fixed alignment/tables/TOC); incorporated the Recursive Working Model & PK agent operating model; agent roster aligned to PK-S-1…PK-I-15 | Delivery Team |

#### Distribution & Sign-off

| Role | Name | Responsibility | Sign-off | Date |
| --- | --- | --- | --- | --- |
| Business Owner (Sponsor) | PeekabooShades Owner | Scope, budget, business decisions, final approval | ☐ Pending | — |
| Legal / Compliance | [To be assigned] | Terms, tax, privacy, PCI, accessibility, AI & third-party asset authorization | ☐ Pending | — |
| Finance | [To be assigned] | Pricing, invoicing, reconciliation, commission policy | ☐ Pending | — |
| Delivery (Architect/PM) | Delivery Team | Architecture, engineering, execution, reporting | Author | Current |

# Table of Contents

Right-click and choose “Update Field” to build the Table of Contents.

# 1. Executive Summary

PeekabooShades sells custom, made-to-measure indoor and outdoor window treatments. To operate at enterprise scale it must run like a modern commerce business: a design-led Shopify storefront, a deterministic made-to-measure pricing engine, multi-party fulfillment (manufacturer → shipping → installer), partner channels (dealer, designer, realtor, affiliate), and a finance and analytics backbone — all governed by security, reliability and compliance controls.

This blueprint defines the target platform and a disciplined, approval-gated delivery method. It adopts the client's two binding mandates: every task follows a recursive engineering lifecycle (never stop at an audit), and every named PK agent operates its own continuous research → implement → test → feedback loop. A strict native-Shopify-first order governs all build decisions, with no front-end redesign unless a verified defect requires it.

Principal architectural finding (evidence-based, not assumed). The store runs on the Shopify Basic plan. Shopify B2B / Companies / customer-specific catalogs are Plus-only and therefore unavailable today. Consequently the existing custom backend must remain the system of record for partner accounts, custom/dealer pricing, quotes, work orders, installer assignments and commissions, while Shopify remains authoritative for products, customers, cart, checkout, orders, payments and fulfillment. [CONFIRM: is a future upgrade to Shopify Plus in scope? It materially changes what can be native.]

Approach. Two programs run in controlled parallel. Program A — Enterprise Engineering (audit → fix → align → complete) runs first and continuously; Program B — AI/MLOps runs its design-only phases in parallel and gates its build phases on Program A delivering clean data, stable APIs and consent-compliant capture. Every change is reproduced, justified with a real-time example, approved, applied as the smallest safe change on a feature branch, tested, and retested downstream — never on main.

# 2. Purpose, Background & Business Case

Purpose. Provide a single, legally-reviewable reference that defines what will be built, in what order, under what controls, and how success is measured — before any implementation.

Background (confirmed current state). All figures below are verified, not assumed.

| Area | Confirmed fact |
| --- | --- |
| Storefront | Shopify store on peekabooshades.com; live theme id 152141168836 (Peekaboo custom design on Dawn base); USD; United States; timezone America/Chicago. |
| Plan | Basic — no native B2B/Companies; limited checkout customization. |
| Customer accounts | New passwordless (email-code) accounts; login/register handled on Shopify-hosted pages. |
| Product lines | Roller, Zebra, Roman, Honeycomb shades; ZSTARR fabric collections (e.g. 82067 light-filtering & blackout). |
| Backend application | Node/Express on port 3001; JSON datastore (database.json) plus legacy SQLite; 30 service modules; Stripe, PayPal, SendGrid, Twilio and Anthropic SDK integrations. |
| Portals present in repo | Admin (191 pages), Dealer (6), Manufacturer (2), Installer/Technician (7). |
| Data volume today | 4 products, 12 orders, 3 quotes, 13 customers, 369 manufacturer fabric-rate rows, ~689 unlabeled product/fabric images. |

Business case. Accurate instant quoting, zero pricing leakage, reliable multi-party fulfillment and partner-channel growth increase conversion, average order value and repeat revenue while reducing remakes and manual effort. The platform also compounds every order into data that improves the next sale.

# 3. Scope Statement

#### 3.1 In scope

Audit, correction and completion of the Shopify store, theme, Admin configuration, backend services, APIs, webhooks and all portals (admin, dealer, manufacturer, installer; plus new interior-designer, realtor, affiliate, customer).

Deterministic, versioned pricing engine with cross-surface parity; order/invoice/payment state machines; RBAC; analytics (OLTP→OLAP); automation & scheduling.

Front-end alignment of the GitHub application to the live Shopify theme (same design), plus the required architecture deliverables.

AI systems: support chatbot, recommendation, fraud/anomaly rules, and the roadmap for the Indoor Visual Designer and Outdoor Weather & Quote engines.

#### 3.2 Out of scope (unless explicitly approved)

Any visual redesign of the customer-facing storefront.

Replacing a working native Shopify feature with custom code.

Editing the main branch or the live theme directly.

Training custom computer-vision models before sufficient labeled data and consent-compliant capture exist.

#### 3.3 Assumptions & 3.4 Constraints

All business/commercial assumptions are itemized in the Decision Register (§22) and marked [CONFIRM]; none is treated as fact until the owner confirms it.

Shopify Basic capability limits (no native B2B) until/unless upgraded.

Native-Shopify-first order is binding; custom code only when no safe native option exists.

No front-end redesign without a documented, approved, verified defect.

Legal sign-off required on all [LEGAL] items before the related feature goes live.

# 4. Objectives & Success Criteria

| Objective | Success criterion / KPI | Target |
| --- | --- | --- |
| Pricing integrity | Price identical across product page, cart, checkout, order, invoice, dealer & sales portals for the same configuration | Zero mismatch (any mismatch = P1) |
| No data loss | Every configuration selection survives cart → checkout → order → work order → invoice → analytics | 100% field retention |
| Faster quoting | Consultation-to-quote cycle time; quote-to-order conversion | [CONFIRM baseline & target] |
| Measurement accuracy | Remake rate due to incorrect dimensions | [CONFIRM] |
| Operational throughput | Order → manufacture → ship → install cycle time; on-time install % | [CONFIRM] |
| Financial control | Deposit collection %, invoice aging, reconciliation accuracy | 100% reconciled |
| Security & access | Zero unauthorized cross-role/cross-customer access; all critical actions audited | Zero violations |
| Growth | Partner-sourced revenue %, AOV, repeat rate, SEO/AI-search traffic | [CONFIRM] |

# 5. Governance & Operating Model

Change-control rule. No code, design or configuration change proceeds without: (1) reproduction, (2) written justification, (3) a concrete real-time example, (4) owner approval, (5) the smallest safe change, (6) test + downstream retest, (7) deployment to a feature branch — never main — and (8) monitoring. This rule is embedded in every agent and skill specification.

#### 5.1 Approval gates

| Gate | Trigger | Approver | Evidence required |
| --- | --- | --- | --- |
| G1 Audit accepted | Defect backlog complete | Owner | Reproductions + severity ranking |
| G2 Architecture accepted | Target-state + source-of-truth + RBAC signed | Owner (+ Legal on data items) | Diagrams, matrices, ERD |
| G3 Fix approval | Each P0/P1 fix | Owner | Justification + real-time example + test result |
| G4 Front-end change | Any visible UI change | Owner | Before/after desktop+mobile screenshots + visual-regression pass |
| G5 Go-live | Any production release | Owner (+ Legal where flagged) | QA sign-off + rollback plan |

#### 5.2 RACI (program level)

| Activity | Responsible | Accountable | Consulted | Informed |
| --- | --- | --- | --- | --- |
| Architecture & engineering | Delivery Team (PK agents) | Owner | Legal, Finance | Ops, Sales |
| Business/policy approvals | Owner | Owner | Legal, Finance | Delivery Team |
| Legal & compliance sign-off | Legal | Owner | Delivery Team | Finance |
| Pricing & finance policy | Finance | Owner | Delivery Team | Sales |

# 6. Requirements Baseline & Traceability (the Mandates)

Two client documents are adopted verbatim as the binding requirements baseline and traced below.

#### 6.1 Mandate A — Shopify/GitHub/Admin Recursive Engineering Module (21 sections)

Core directives: operate as a recursive lifecycle (never stop at an audit); apply the native-first order; protect the front-end design; audit every repository, page, portal, API and webhook; produce a defined set of architecture deliverables; and prioritize fixes security → payment/invoice → pricing → data-loss → orders → permissions → integrations before any enhancement.

#### 6.2 Mandate B — Mandatory Recursive Working Model for Every PK Agent (23 sections)

Core directives: every PK agent runs a continuous universal loop (Pre-Research → Current-State Inspection → Customer/Stakeholder Feedback → Requirement Validation → Problem ID → Root-Cause → Solution Design → Shopify-Native Evaluation → Implement → Agent test → Cross-agent test → Customer-journey validation → Deployment approval → Production monitoring → Feedback → return to earliest affected step). No agent marks work done without monitoring. Every bug routes to the earliest phase that could have prevented it. Full detail in §8.

#### 6.3 Requirements Traceability Matrix

| Mandate | Requirement (section) | Where satisfied | Status |
| --- | --- | --- | --- |
| A-1 | Native-first implementation order | §7.1 | Defined |
| A-2 | Front-end design protection | §7.2; Gate G4 | Defined |
| A-3 | GitHub repository audit | §9, §23; Program A/A1 | In progress |
| A-4 | Page & module inventory | §11 admin architecture; §12 domains | Partial |
| A-5 | Shopify-native capability matrix | §9.3 (A2 deliverable) | Planned (A2) |
| A-6 | Source-of-truth architecture | §9.2 | Defined |
| A-7 | Admin-panel architecture | §11 | Defined |
| A-8 | L0/L1/L2 data-flow design | §16 | Drafted; full set A2 |
| A-9 | Required data entities (ERD) | §10.3 | List defined; ERD A2 |
| A-10 | Product-configuration data flow + field map | §12.1, §16 | Defined; field-map A2 |
| A-11 | Pricing-engine data flow | §12.3, §16 | Defined |
| A-12 | Order-state machine | §12.6 (A2) | Planned (A2) |
| A-13 | RBAC matrix | §15.1 | Rules defined; full matrix A2 |
| A-14 | API & webhook catalog | §9 (A2) | Planned (A2) |
| A-15 | Analytics data-flow | §10.2; §16 | Defined |
| A-16 | Recursive bug-detection & fix loop | §5, §8, §13 | Adopted |
| A-17 | Bug backlog format | repo ai-ops/audit/defect-backlog.md | In use |
| A-18 | Required automated tests | §17 | Planned (A6) |
| A-19 | Architecture deliverables (25 items) | §9–§16 (A2 outputs) | In progress |
| A-20 | Implementation priority order | §21 | Adopted |
| A-21 | First execution instructions | §13 A0–A1 | A0 done; A1 in progress |
| B-1..6 | Universal / cross-agent / orchestrator loops | §8.1–8.3 | Adopted |
| B-7..17 | Per-agent recursive loops (PK-U-2…PK-I-15) | §8.4 roster | Adopted |
| B-18 | Bug-to-loop routing rule | §8.5 | Adopted |
| B-19/20 | Customer-feedback & defect record formats | §23.4 | Adopted |
| B-21 | Definition of Done | §8.6 | Adopted |
| B-22 | Continuous improvement schedule | §8.7 | Adopted |
| B-23 | Claude operating command | §8.8 | Adopted |

# 7. Guiding Engineering Principles

#### 7.1 Native-Shopify-first capability order (binding)

1. Existing Shopify native capability

2. Shopify Admin configuration

3. Theme section / block / template

4. Metafields → Metaobjects

5. Products / variants / collections

6. Customer accounts

7. Companies / B2B / payment terms (when the plan supports them)

8. Draft orders / orders / discounts / invoices

9. Shopify Forms or another official capability

10. Shopify Flow automation

11. Installed app that already meets the need

12. Free official app (after security & limit check)

13. Existing GitHub backend service

14. Admin / Storefront / Customer-Account API or webhooks

15. Shopify Functions

16. Custom backend code

17. Paid app (documented business case)

18. New custom frontend (only when no safe native option, with owner approval)

Rules: do not create custom code merely because it is possible; do not replace a working native feature; do not force a free solution that creates security/scalability/reliability/operational risk. Verify plan, feature availability, usage & API limits, checkout-customization limits, B2B availability, customer-account capabilities, Flow capabilities, and app pricing/permissions/maintenance before use.

#### 7.2 Front-end protection

Preserve branding, logo, typography, palette, product-card appearance, product-page layout, navigation style, component patterns, spacing, responsive behavior, customer flow, approved images and content hierarchy. Backend logic (APIs, DB, webhooks, pricing, auth, roles, order state, invoicing, reconciliation, analytics, notifications, Functions, Flow, validation, caching, queues, security) may be corrected. Any visible change follows Gate G4: capture existing desktop+mobile screenshots, define the defect, explain why a backend-only fix is insufficient, make the smallest change, run visual-regression, and obtain approval before deployment.

# 8. Recursive Working Model & PK Agent Operating Model

This section incorporates Mandate B in full. It is the operating model under which every agent in the delivery framework works — continuously, never as a one-time audit.

#### 8.1 Universal agent loop

1. Pre-Research

2. Current-State Inspection

3. Customer & Stakeholder Feedback

4. Requirement Validation

5. Problem & Bug Identification

6. Root-Cause Analysis

7. Solution Design

8. Shopify-Native Evaluation

9. Implementation

10. Agent-Level Testing

11. Cross-Agent Testing

12. Customer-Journey Validation

13. Deployment Approval

14. Production Monitoring

15. Customer & Business Feedback

16. Defect / Improvement Detected → Return to Earliest Affected Step → Fix, Retest & Repeat

The loop continues until: root cause corrected · affected workflow works · automated regression exists · customer experience validated · business requirements satisfied · security satisfied · data accurate · production monitoring active · no unresolved critical defect remains.

#### 8.2 Pre-research & evidence separation

Before recommending or changing anything, every agent performs pre-research against the sources relevant to its area (live site, Shopify Admin/theme/products/metafields/metaobjects/plan/apps, GitHub code, APIs, webhooks, DB, logs, analytics, GA4, Search Console, Business Profile, order/payment/invoice/pricing data, customer complaints, sales/dealer/manufacturer/installer feedback, reviews, competitors). Every agent must clearly separate:

Verified fact

Assumption

Missing information

Customer feedback

Internal stakeholder feedback

Recommended action

No agent may present an assumption as a confirmed fact.

#### 8.3 Customer-feedback, cross-agent & orchestrator loops

Customer-feedback loop: feedback (forms, calls, reviews, abandoned carts/configs, returns, warranty, installer notes, manufacturer defect reports, CS tickets, form/option errors) is a formal input — recorded, reproduced, compared to evidence, root-caused, owner-assigned, corrected, journey-retested and monitored.

Cross-agent loop: when a defect spans agents, PK-S-1 forms a shared loop across all affected agents; the reporting agent stays responsible until resolution is confirmed.

PK-S-1 orchestrator: continuously reviews findings, tracks dependencies, detects conflicts / incomplete work / unresolved risks / failed gates, routes defects to the correct agent, and restarts at the earliest affected phase — never restarting only from development when the root cause began in business requirements, data, architecture, pricing or customer understanding.

#### 8.4 PK agent roster (delivery framework)

The delivery framework is organized as the following named agents; each runs the universal loop within its remit.

| Agent | Role | Primary loop focus |
| --- | --- | --- |
| PK-S-1 | Master Orchestrator & Recursive Loop Controller | Coordinate all agents; route defects to earliest failed phase; keep loop active post-deploy |
| PK-U-2 | CEO / Product Owner / Business Strategy | Business requirements, demand, lead quality, revenue/margin gaps |
| PK-R-3 | Data Engineering, Analytics & Measurement | Event tracking, reconciliation, attribution, data quality |
| PK-K-4 | Shopify / App / Admin / Data-Flow Architect | Architecture, source-of-truth, security boundaries, ADRs |
| PK-Y-5 | Shopify / Full-Stack / Backend Engineering | Root-cause code/config fixes; smallest safe change; preserve frontend |
| PK-A-6 | SEO / Local Search / Content / AI-Discovery | Search intent, technical SEO, content, qualified-lead outcomes |
| PK-I-7 | Conversion / Sales / Marketing / Lead-Gen | Funnel friction, experiments, lead quality & sales |
| PK-N-8 | Finance / Pricing / Revenue / Commercial Controls | Pricing parity, discounts, commissions, reconciliation, leakage |
| PK-M-9 | Functional QA / Automation / Accessibility / Regression | Test design, reproduction, regression, downstream retest |
| PK-G-10 | Security / Privacy / Compliance / Role-Permission | AuthN/AuthZ, RBAC, sensitive-data protection, threat models |
| PK-D-11 | DevOps / Release / Reliability / Monitoring | Staged deploys, smoke tests, rollback, production monitoring |
| PK-A-12 | Fabric Catalog & Product Data Specialist | Fabric codes/images/availability/compatibility & order retention |
| PK-R-13 | API / Webhook / Queue / Integration Specialist | Signatures, retries, idempotency, failed-event replay |
| PK-N-14 | Installer Portal & Field Operations Specialist | Assignment, scheduling, photos, acceptance, install defects |
| PK-I-15 | Manufacturer Portal & Production Operations Specialist | Work orders, specs, QA, defect reporting, rework |

#### 8.5 Bug-to-loop routing rule

Every bug routes to the earliest phase that could have prevented it — not always to engineering.

| Defect type | Restart owner |
| --- | --- |
| Incorrect business rule | PK-U-2 |
| Incorrect or missing data | PK-R-3 |
| Incorrect architecture or data flow | PK-K-4 |
| Code or Shopify configuration error | PK-Y-5 |
| SEO or content problem | PK-A-6 |
| Conversion or customer-journey problem | PK-I-7 |
| Pricing, payment or invoice problem | PK-N-8 |
| Missing test coverage | PK-M-9 |
| Security or permission problem | PK-G-10 |
| Deployment or environment problem | PK-D-11 |
| Multiple-agent conflict | PK-S-1 |

#### 8.6 Definition of Done

No agent marks work complete until all applicable conditions are met: pre-research done; current state inspected; customer feedback reviewed; requirements validated; root cause documented; Shopify-native options evaluated; architecture reviewed; unit + integration + end-to-end + security + accessibility tests passed; analytics verified; SEO impact checked; pricing reconciled; downstream systems retested; production deployment validated; monitoring activated; documentation updated; customer/stakeholder outcome reviewed; no unresolved critical defect remains.

#### 8.7 Continuous-improvement schedule

| Cadence | Review |
| --- | --- |
| Daily | Critical errors, payment/pricing/order failures, security alerts, form/webhook failures, outages |
| Weekly | Customer & sales feedback, lead quality, conversion, open defects, failed tests, operational delays, search performance |
| Monthly | Architecture, Shopify-native opportunities, app usage, technical debt, SEO/content, revenue, pricing/margin, partner performance, security access, data quality |
| Quarterly | Business strategy, customer segments, product roadmap, service areas, system/portal architecture, Shopify plan/features, dependencies, security posture, agent responsibilities, lifecycle effectiveness |

#### 8.8 Claude operating command

Activate PK-S-1 first; require every agent to pre-research, review customer/stakeholder feedback and inspect the existing implementation before proposing change; reproduce every defect where possible; require root-cause analysis and route to the earliest failed phase; require Shopify-native evaluation before custom development; preserve the frontend; require the responsible agent to correct its own upstream requirement/design; PK-Y-5 implements approved fixes; PK-M-9 tests original + downstream; PK-G-10 validates security; PK-D-11 deploys & monitors; PK-R-3 measures; PK-I-7/PK-U-2 confirm customer & business outcomes; reopen when the expected result is not achieved; continue the loop after production; never treat the project as a one-time audit; maintain a complete loop history.

# 9. Solution Architecture

#### 9.1 System context

1. Actors: Customers / Dealers / Designers / Realtors / Affiliates

2. Channels: Shopify Storefront (theme) + Authorized Partner Portals (backend)

3. Shopify (SoT): products, variants, customers, cart, checkout, orders, payments, discounts, fulfillment

4. Backend platform (SoT): partner accounts, custom/dealer pricing, quotes, work orders, production & install milestones, measurements, commissions, audit

5. Integration: Admin/Storefront/Customer-Account APIs + Webhooks · APIs · Queues

6. Analytics / Data Warehouse (OLAP) + Notifications (email/SMS)

7. Dashboards: Executive · Sales · Ops · Finance · SEO · SRE

#### 9.2 Source-of-truth matrix (recommended; verify per implementation)

| Data domain | System of record | Read-only consumers | Sync method | Conflict rule |
| --- | --- | --- | --- | --- |
| Products, variants, collections, customers, cart, checkout, orders, payments, discounts, fulfillment | Shopify | Backend, analytics, portals | Webhooks + Admin API | Shopify wins |
| Fabric codes/opacity/limits, custom & dealer pricing rules + versions, quotes, work orders, production/install milestones, measurements, commissions, partner accounts, audit | Backend | Admin, portals, analytics | APIs; mirror status to Shopify metafields | Backend wins for operational data |
| Analytics events | Warehouse (OLAP) | Dashboards | Event pipeline | Never writes back to orders/finance |
| Code | GitHub | — | — | Never business transaction data |

#### 9.3 Shopify-native capability matrix (A2 deliverable)

A full matrix (business requirement → existing implementation → native option → app option → plan requirement → free/paid → limitation → custom backend? → custom frontend? → recommendation) covering all 40+ capabilities in Mandate A §5 will be produced at A2. Guiding rule: use native Shopify whenever it safely meets ≥90% of the requirement; never run two competing systems for one source of truth. [CONFIRM: Plus upgrade decision precedes all B2B/partner-pricing rows.]

# 10. Data Architecture — OLTP, OLAP & Entities

#### 10.1 OLTP (transactional)

Shopify handles high-integrity commerce transactions (orders, payments, refunds).

Backend OLTP holds operational transactions Shopify does not model (work orders, install appointments, measurements, commissions, quote versions).

[CONFIRM] migrate JSON/SQLite to a managed transactional DB (e.g. PostgreSQL) for concurrency, backups and audit — recommended.

Every pricing calculation stores inputs + applied rules + pricing version + timestamp (never only the total).

#### 10.2 OLAP (analytical) pipeline

1. Sources: Shopify (orders, customers, checkout) · Backend (quotes, production, installs, commissions) · GA4 · Search Console · Business Profile · Marketing platforms · Payment/Invoice events

2. Event collection & validation (consent-aware)

3. Operational data store / secure integration layer (ELT)

4. Transformation & data-quality checks

5. Analytics warehouse (star schema: fact_orders, fact_quotes, fact_production, fact_installs, fact_payments; dim_customer, dim_product, dim_fabric, dim_partner, dim_date, dim_geo)

6. Business metrics layer (revenue, pipeline, cycle time, remake rate, LTV, attribution)

7. Dashboards (Executive / Sales / Ops / Finance / SEO / SRE)

The analytics layer is a read-only consumer; it must never update orders or financial records. [CONFIRM: warehouse/BI choice — e.g. BigQuery/Snowflake + Looker/Metabase.]

#### 10.3 Entity model (ERD scope — A2 deliverable)

An entity-relationship model will be produced for all 40+ entities named in Mandate A §9 — User, Role, Permission, Customer, Company, Dealer, Manufacturer, Installer, Realtor, Interior-designer, Affiliate, Address, Lead, Consultation, Quote, Quote-version, Product, Variant, Product-option, Fabric, Fabric-code, Fabric-image, Measurement, Pricing-rule, Pricing-version, Discount, Coupon, Cart-configuration, Order, Order-item, Work-order, Manufacturing-milestone, Shipment, Installation-assignment, Installation-appointment, Installation-checklist, Payment, Refund, Invoice, Invoice-line, Subscription, Commission, Notification, Attachment, Status-history, Analytics-event, Audit-log — each documenting PK, Shopify id, internal id, required/optional fields, relationships, validation, data owner, retention, sensitivity, and create/update/delete permissions.

# 11. Admin-Panel Architecture

Per Mandate A §7, the admin panel comprises the following modules (built native-Shopify-first; backend only where Shopify cannot model the need):

| Module | Key contents | Primary source |
| --- | --- | --- |
| Executive dashboard | Revenue, orders, quotes, qualified leads, consultations, avg project value, payments due, outstanding invoices, orders in manufacturing, installs pending, delays, lead sources, product/city/dealer/installer/manufacturer performance | OLAP + Shopify |
| Product & fabric admin | Products, collections, fabric families/codes/colors/images/status, blackout & light-filtering level, material, supplier, width/height limits, motor compatibility, price group, availability, discontinued | Shopify (metafields/metaobjects) |
| Product-option admin | Width, height, mount, style, fabric, control, motor & side, remote, hub, solar, valance, cassette, bottom rail, installation, shipping, quantity, measurement — each with allowed values, dependencies, incompatibilities, validation, price/SKU/manufacturing effect, display conditions | Shopify + backend rules |
| Pricing admin | Base & per-m² price, min billable area, product/fabric multipliers, motor/remote/hub/solar/shipping/install/high-ceiling prices, dealer price, manufacturer cost, affiliate/realtor/designer commission, discount/coupon rules, tax behavior, effective dates, pricing version | Backend (versioned) |
| Lead & quote admin | Source, contact, ZIP, service area, project type, #windows, product/motorization interest, budget, timeline, photos, measurements, sales owner, lead score, quote status, follow-up, lost reason | Backend CRM |
| Orders admin | Shopify order id, internal project id, customer, products, measurements, fabric code, options, pricing breakdown, payment/manufacturing/shipping/installation/invoice status, assigned dealer/manufacturer/installer, history, notes, attachments, audit trail | Shopify + backend |
| Payment admin | Amount due, deposit, balance, method, Shopify transaction id, status, due date, refund, chargeback, failed payment, reconciliation status (no full card data) | Shopify/Stripe/PayPal |
| Invoice admin | Quote/deposit/balance/final invoice, credit memo, refund docs, number, dates, status, customer download, email delivery, reminder, audit | Shopify draft orders + backend |
| Manufacturer / Installer / Dealer admin | Work orders & production/QA; installer assignment/appointment/photos/checklist/signature; dealer profile/territory/catalog/pricing/commissions/permissions | Backend |
| Sales · Marketing · Analytics · Security admin | Pipeline & performance; coupons/campaigns/partner codes/attribution/fraud monitoring; all analytics domains; users/roles/permissions/sessions/MFA/login history/API creds/webhook secrets/audit logs/data requests | Backend + OLAP |

# 12. Functional Domains

Each domain runs the recursive loop: Discover → Design (native-first) → Implement (approved, smallest change) → Test → Retest downstream → Monitor.

| Domain | Scope |
| --- | --- |
| 12.1 Storefront & configurator | Browse → fabric → measure → configure → live price. Every selection persists as Shopify line-item properties end-to-end. Preserve design. |
| 12.2 Fabric & catalog | Fabric families/codes/colors, opacity (light-filtering/blackout/openness), material, size limits, motor compatibility, availability — Shopify metaobjects/metafields; swatches on CDN with alt text. |
| 12.3 Pricing engine | Deterministic, versioned, auditable, server-authoritative. Identical price across all surfaces. Stores inputs + version. |
| 12.4 Cart / quote / draft orders | B2C via cart line-item properties; high-touch/partner via draft orders/quotes. Zero selection loss. |
| 12.5 Checkout, payments, deposits | Shopify Checkout + Payments; deposit/balance via draft-order invoices; coupons without double-stacking. [CONFIRM deposit % & terms] [LEGAL: refund/cancellation for custom goods] |
| 12.6 Orders & fulfillment | Order = Shopify SoT; internal project via verified idempotent orders/create webhook; normalized state machine; portals cannot force invalid states. |
| 12.7 Manufacturing / installation | Work orders with exact spec; production/QA; installer assignment, scheduling, photos, checklist, signature → acceptance → balance invoice. Role-scoped visibility. |
| 12.8 Inventory & drop-shipping | Component inventory (motors, remotes, hubs, brackets, cassettes, rails, fabric rolls) with reorder points; drop-ship routing where a supplier ships direct. [CONFIRM stocked-vs-procured & drop-ship SKUs/suppliers] |
| 12.9 Partner portals | Dealer, manufacturer, installer, interior-designer, realtor, affiliate, customer — backend-hosted (Basic has no B2B), reusing theme look, least-privilege access. |
| 12.10 Support & AI chatbot | Order lookup, returns, warranty, FAQ, live handoff; grounded AI assistant (catalog/specs/policies) with guardrails. [LEGAL: disclosure, data handling] |
| 12.11 Sales & CRM | Lead capture, scoring, pipeline, follow-ups, owner assignment, partner attribution. |
| 12.12 Marketing, SEO & affiliate | SEO (product/local/AI-search), structured data, campaigns, coupons, partner codes, attribution, reviews, email/SMS. |
| 12.13 Finance, invoicing & tax | Deposit/balance/final invoices, credit memos, refunds/chargebacks, reconciliation, tax by jurisdiction, commissions. [LEGAL: tax nexus & invoice compliance] |
| 12.14 HR & staffing | Staff users, roles, scheduling (reps/installers/CS), technician availability, payroll/commission inputs. [CONFIRM scope] [LEGAL: employment/PII] |
| 12.15 Fraud detection | Shopify fraud signals + backend rules (price/coupon/affiliate abuse, chargeback patterns); server-authoritative pricing; anomaly alerts. |

# 13. Detailed Delivery Plan — Programs A & B

#### 13.1 Sequencing logic

Program A runs first and continuously (audit → fix → align → complete the platform).

Program B runs in parallel, but only its no-dependency phases (B1 Business Framing, B2 Data-pipeline design) — design/analysis, not model training.

Program B build phases (B3–B8) are gated on Program A delivering clean product/fabric/pricing data, stable APIs and consent-compliant photo capture.

#### 13.2 Program A — Enterprise Engineering (recursive Discover→Fix)

| Step | Tasks | Owner (PK agent) | Deliverable | Approval gate |
| --- | --- | --- | --- | --- |
| A0 Baseline ✓ | Confirm access; Shopify plan; inventory repos/branches/themes/apps/services | PK-S-1 / PK-K-4 | Baseline report (plan = Basic → no native B2B) | Reviewed |
| A1 Audit | Recursive read-only audit of every page/API/portal/flow: load, functional, placeholder-vs-working, data-loss, pricing parity, RBAC, broken links | PK-M-9 / PK-S-1 | Defect backlog (ID·route·role·severity·steps·expected·actual·root-cause·example·native-fix?) | G1 — owner review |
| A2 Architecture | Current+target; native-capability matrix; source-of-truth; ERD; RBAC matrix; API/webhook catalog; order/invoice/payment state machines; full data-flow set | PK-K-4 | Architecture deliverables (Mandate A §19) | G2 — owner review |
| A3 Fix P0/P1 | Priority order: security/permissions → payment/invoice → pricing → product-config data-loss → orders → integrations | PK-Y-5 / PK-N-8 / PK-G-10 | Fixes on enterprise-upgrade-v2 + tests | G3 — approve each fix |
| A4 Front-end align | GitHub front-end → match live theme (header/footer/hero/product/content/images), same theme, no redesign | PK-Y-5 / PK-A-12 | Aligned pages | G4 — approve |
| A5 Missing pages/portals | Portals: interior-designer, realtor, affiliate, customer. Admin: role mgmt, consultation, subscription, integration | PK-N-14 / PK-I-15 / PK-Y-5 | New pages reusing theme + backend | owner review |
| A6 Tests + monitoring | Automated tests (pricing/orders/payments/portals/storefront); retest downstream; monitor | PK-M-9 / PK-D-11 / PK-R-3 | Test suite + monitoring | ongoing |

Every A3–A5 change: reproduce → justify → real-time example → owner approval → smallest safe fix → test → retest downstream → commit to branch. Never main.

#### 13.3 Program B — AI/MLOps (8-phase) — parallel design, gated build

| Phase | Tasks | Owner (PK agent) | Deliverable | Runs now? |
| --- | --- | --- | --- | --- |
| B1 Business framing | KPIs (consult-to-sale, measure error, quote accuracy) → model mapping; feasibility; data-readiness; privacy/consent framing | PK-U-2 / PK-K-4 | KPI charter + model map + data-readiness | ✅ parallel (design) |
| B2 Data pipeline (design) | Photo ingestion/sanitization design (face-blur, patio-lighting), fabric feature schema, weather/geo features | PK-R-3 | Pipeline design (not built) | ✅ parallel (design) |
| B3 Architecture | Model topology (window object-detection, ViT style, vector-DB fabric match), infra | PK-K-4 | Architecture spec | ⛔ gated on data |
| B4 Training | Prototype, tune, train, track (MLflow/W&B) | PK-R-3 | Trained models | ⛔ gated |
| B5 Integration | Quantize for iPad; FastAPI; CRM/web app; CI/CD | PK-Y-5 / PK-D-11 | Serving APIs | ⛔ gated |
| B6 QA/eval | Accuracy, bias, adversarial/quote-manipulation | PK-M-9 / PK-G-10 | Eval report | ⛔ gated |
| B7 Serving | Real-time/batch; canary to 5% iPads | PK-D-11 | Deployment | ⛔ gated |
| B8 Monitoring | Drift, telemetry, feedback loop | PK-R-3 / PK-D-11 | Dashboards + loop | ⛔ gated |

Honest data-readiness finding (evidence). The store has 4 products, 12 orders, 3 quotes, 13 customers and ~689 unlabeled product/fabric images — far too little labeled room/window/patio data to train custom CV models. B1 will therefore recommend an MVP using foundation vision models (hosted) + a data-collection & labeling loop, not training from scratch.

# 14. Delivery Roadmap & Milestones

Durations are indicative and [CONFIRM] against owner availability for approvals; sequence and gates are fixed.

| Milestone | Contents | Exit gate | Indicative window |
| --- | --- | --- | --- |
| M1 — Audit complete | A1 defect backlog; ruled-out false positives | G1 | [CONFIRM] |
| M2 — Architecture accepted | A2 Mandate A §19 deliverables (matrices, ERD, state machines, diagrams) | G2 | [CONFIRM] |
| M3 — P0/P1 fixed | A3 security/payment/pricing/data-loss/orders fixes + tests | G3 | [CONFIRM] |
| M4 — Front-end aligned | A4 GitHub app matches live theme | G4 | [CONFIRM] |
| M5 — Portals complete | A5 new partner portals + admin modules | owner | [CONFIRM] |
| M6 — Automation & analytics | Flows, schedulers, OLAP, dashboards | owner | [CONFIRM] |
| M7 — AI MVP | Chatbot (RAG); B1/B2 design accepted; Visual/Outdoor via foundation models | owner | [CONFIRM] |
| M8 — Hardening | A6 test suite + monitoring live | G5 | ongoing |

# 15. Non-Functional Architecture

#### 15.1 Security & RBAC

Least-privilege roles (Owner, Super Admin, Finance, Ops, Sales Mgr, Sales Rep, CS, Marketing, SEO, Analyst, Dealer, Manufacturer, Installer, Designer, Realtor, Affiliate, Customer) across actions View/Create/Edit/Approve/Assign/Export/Refund/Cancel/Delete/Change-price/Change-payment-status/Change-invoice-status/Change-production-status/Change-installation-status/Manage-users/View-sensitive-data. Hard rules (owned by PK-G-10): manufacturers never see customer financials; installers see only assigned jobs; dealers see only permitted customers/catalog/orders; affiliates never see payment data; analysts get masked PII; marketing cannot change financial records; no manual “payment successful” without permission + audit; critical actions audited; MFA on sensitive actions where supported. Verify webhook signatures; idempotency; secrets in a vault; minimal PII logging. [LEGAL: PCI scope — never store card data; CCPA/privacy data requests]

#### 15.2 SRE / reliability

SLOs for storefront, pricing, checkout, portals; health checks; staged deployment; canary + automated rollback to last-known-good; incident runbooks + on-call; dead-letter queues + replay; backups with tested restore (RPO/RTO). Owned by PK-D-11. [CONFIRM: hosting/infra & SLO targets]

#### 15.3 Performance & accessibility

Responsive images (WebP/AVIF), lazy-load below fold (never the first hero image), no layout shift, mobile/tablet parity, keyboard access, visible focus, accessible labels. [LEGAL: ADA/WCAG conformance]

#### 15.4 Compliance summary

Refund/cancellation terms for custom goods; sales-tax nexus & invoice compliance; PCI; privacy/CCPA; ADA/WCAG; AI disclosure & photo consent/retention; third-party (ZSTARR) asset-reuse authorization; partner/affiliate agreements. All tracked in §22.

# 16. Data-Flow Diagrams

The full required set (Mandate A §8: system context, Shopify ecosystem, admin-panel component, GitHub service, L0 business, L1 order, L2 pricing/manufacturing/installation, payment & invoice sequence, auth, analytics pipeline, notification, error/retry/recovery) is an A2 deliverable, each identifying actor, system, input, output, API, webhook, DB, queue, source of truth, auth & authz boundary, failure path, retry path and audit record. Representative flows below.

L0 — Business flow

1. Customer / Partner

2. Storefront / Portal

3. Config + Fabric + Options

4. Validation

5. Pricing

6. Cart / Quote / Draft

7. Auth + Contact

8. Checkout / Payment / Deposit

9. Shopify Order

10. Webhook → Internal Project

11. Manufacturer Work Order

12. Production / QA

13. Ship / Track

14. Installer Assign / Schedule

15. Install / Acceptance

16. Final Invoice / Balance

17. Closure / Warranty / Review

18. Analytics / Finance / Marketing

19. Monitoring / Feedback

L2 — Pricing flow

1. Config (width, height, fabric, options, control, qty)

2. Validate dimensions (min/max, fractions, deduction)

3. area = max(width × height, min_billable)

4. perSqM = pricing_version[fabricCode][controlBand]

5. base = area × perSqM × (1 + margin)

6. + sum(selected option data-price, gated by control type)

7. + shipping / install / high-ceiling ; × quantity

8. apply dealer tier / coupon / tax (no double-stack)

9. round(currency) → {itemized breakdown, inputs, pricing_version, timestamp}

10. identical value in page / cart / checkout / order / invoice / portal

Payment & invoice (sequence)

1. Customer → Checkout: place order (deposit)

2. Shopify → Backend (webhook orders/paid): create project + deposit invoice

3. Backend → Customer: deposit receipt

4. … manufacture + install …

5. Backend → Customer: balance invoice (draft-order invoice)

6. Customer → Shopify: pay balance

7. Shopify → Backend: reconcile → mark Paid → close

Authentication / authorization boundaries

1. Public storefront — no auth

2. Customer account — Shopify passwordless

3. Partner portals — backend JWT, role-scoped, MFA where supported

4. Admin — backend JWT + RBAC + audit

5. APIs / webhooks — signed, idempotent, rate-limited, dead-letter on failure

# 17. Quality & Test Strategy

Automated coverage per Mandate A §18, owned by PK-M-9, executed at A6 and as a gate on every fix:

| Suite | Coverage |
| --- | --- |
| Pricing | Min area; width/height limits; every product type & fabric group; manual/motorized; remote/hub/solar; shipping/install; discount/coupon; dealer price; invalid combinations; rounding; multiple quantities |
| Orders | Options retained; order created once; duplicate webhook; status transitions; cancellation; refund; partial fulfillment; manufacturer & installer assignment |
| Payments & invoices | Successful/failed payment; deposit; partial; balance; invoice generated + reminder; refund; reconciliation |
| Portals | Correct login; unauthorized access denied; role-specific records; no cross-customer access; file upload; status update; logout; expired session |
| Storefront | Desktop/mobile; product configuration; image switching; cart; checkout; quote & consultation forms; CTAs; SEO metadata; structured data; accessibility; visual-regression |

Downstream retest rule: a pricing fix is retested across product page, cart, checkout, order, admin, invoice, dealer & manufacturer portals and analytics; an order-status fix across Shopify Admin, customer/dealer/manufacturer/installer portals, invoicing, notifications, tracking, sales dashboard and analytics.

# 18. Deployment, Release & Rollback

Feature branch → pull request → code review → automated tests → theme preview / staging → deployment checklist → staged production release → post-release monitoring. (PK-D-11)

Every release carries a rollback plan to the last-known-good state; main and the live theme are never edited directly.

Go-live requires QA sign-off (G5) and, where flagged, legal sign-off.

# 19. Monitoring Plan

Uptime/health for storefront, pricing, checkout and portals; error-rate and latency SLO alerts.

Webhook success/failure with dead-letter alerts and replay; reconciliation exceptions; pricing-mismatch detector.

Post-release regression watch — on regression, restart the recursive loop at the earliest affected phase.

# 20. RAID Log (Risks, Assumptions, Issues, Dependencies)

| Type | ID | Description | Response / owner |
| --- | --- | --- | --- |
| Risk | R1 | Basic-plan limits force custom partner-pricing; higher maintenance vs native | Evaluate Plus upgrade (§22-C1); isolate in backend (PK-K-4) |
| Risk | R2 | Insufficient labeled data → AI CV models underperform if trained early | Foundation models + labeling loop; gate B3–B8 (PK-R-3) |
| Risk | R3 | Pricing mismatch across surfaces (revenue leakage) | Server-authoritative pricing + parity tests, P1 (PK-N-8) |
| Risk | R4 | JSON/SQLite datastore — concurrency/backup/audit limits at scale | Recommend managed Postgres (§22-C2) |
| Assumption | A1 | Backend remains SoT for partner data while on Basic | Confirm at G2 |
| Issue | I1 | Duplicate product editors + placeholder admin pages + dead links (audit pass 1) | In defect backlog; fix under G3 |
| Dependency | D1 | Owner approvals gate every phase; legal sign-off gates flagged items | Scheduled review cadence [CONFIRM] |
| Dependency | D2 | Consent-compliant photo capture required before AI build | Legal + B2 design |

# 21. Implementation Prioritization

Fixed priority order (Mandate A §20). No unrelated enhancement proceeds while P0/P1 defects remain.

Security & unauthorized-access defects

Payment & invoice defects

Pricing defects

Product-configuration data loss

Order-processing defects

Role & permission defects

Broken integrations & webhooks

Incorrect source-of-truth ownership

Analytics & tracking defects

SEO crawl & indexation defects

Quote & consultation conversion

Partner portals

Sales & operational dashboards

Marketing, affiliate & subscription enhancements

Low-priority visual improvements

Each task is recorded as: Priority | Task | Business impact | Technical impact | Native Shopify option | Backend change | Frontend change | Risk | Dependency | Test | Rollback | Owner.

# 22. Owner & Legal Decision Register

| ID | Type | Decision required | Status |
| --- | --- | --- | --- |
| C1 | CONFIRM | Shopify Plus upgrade (unlocks native B2B/partner pricing) — yes/no | Open |
| C2 | CONFIRM | Managed transactional DB migration (PostgreSQL) + hosting/infra + SLO targets | Open |
| C3 | CONFIRM | KPI targets; deposit % & payment terms; stocked-vs-procured items; drop-ship SKUs/suppliers; HR scope; warehouse/BI choice; approval cadence | Open |
| L1 | LEGAL | Custom-goods refund/cancellation terms | Open |
| L2 | LEGAL | Sales-tax nexus & invoice compliance by state | Open |
| L3 | LEGAL | PCI scope; privacy/CCPA data-subject requests | Open |
| L4 | LEGAL | ADA/WCAG accessibility conformance | Open |
| L5 | LEGAL | AI disclosures & customer photo consent/retention | Open |
| L6 | LEGAL | Third-party (ZSTARR) content/image/spec reuse authorization | Open |
| L7 | LEGAL | Dealer/manufacturer/affiliate agreements & commission terms | Open |

# 23. Appendices

#### 23.1 Glossary

Openness factor — fabric weave openness affecting view-through/privacy. SHGC — solar heat gain coefficient. U-factor — insulation value. Fascia/valance/cassette — headrail cover. Hem/bottom bar — weighted base. Side channels — light-blocking side tracks. OLTP/OLAP — transactional vs analytical data. RBAC — role-based access control. SoT — source of truth. RAG — retrieval-augmented generation. RPO/RTO — recovery point/time objective. RAID — risks/assumptions/issues/dependencies. ADR — architecture decision record.

#### 23.2 Current-state inventory (summary)

Shopify Basic · theme 152141168836 · USD/US/America-Chicago · new passwordless accounts · backend Express :3001 (JSON + SQLite, 30 services, Stripe/PayPal/SendGrid/Twilio/Anthropic) · admin 191 / dealer 6 / manufacturer 2 / installer 7 pages · 4 products / 12 orders / 3 quotes / 13 customers / 369 fabric-rate rows / ~689 unlabeled images.

#### 23.3 Mandate index

Requirements baseline = (A) “Mandatory Shopify, GitHub, Admin-Portal and Recursive Engineering Module” §§1–21 and (B) “Mandatory Recursive Working Model for Every PK Agent” §§1–23. Traced in §6.3.

#### 23.4 Customer-feedback & recursive-defect record formats (Mandate B §19–20)

Customer-feedback record: Feedback ID | Date | Customer type | Channel | Page/workflow | Feedback | Evidence | Category | Severity | Assigned agent | Root cause | Action | Retest | Customer outcome | Status.

Recursive-defect record: Bug ID | Reporting agent | Owning agent | Customer feedback ID | Phase found | Earliest failed phase | Page/module | Severity | Root cause | Fix | Tests | Downstream retest | Release | Production monitoring | Status.

END OF DOCUMENT — Draft v3.0 for Owner & Legal Review. No section herein authorizes execution. Each build phase proceeds only on written owner approval, with defects justified by a real-time example, and legal sign-off on all items marked [LEGAL].